BANK PARTNERSHIP PROPOSAL

# One customer checkout.
Many local merchants.

NeuroCity marketplace payments and split-settlement discussion pack

The meeting objective Determine whether Nedbank can enable a compliant marketplace payment model in Namibia where a customer pays once, the transaction is allocated across multiple merchants, and NeuroCity receives its platform fee without holding merchant funds in its ordinary operating account.

| Prepared for | Nedbank Namibia |
| --- | --- |
| Prepared by | Sergej Witbooi, NeuroCity |
| Pilot market | Windhoek, Namibia |
| Reference merchant | LightWork Clothing |
| Current platform | Public marketplace, merchant onboarding, catalogue, inventory, cart, checkout, orders, EFT proof and fulfilment workflows |

REQUESTED OUTCOME

A named Nedbank product or partnership route for marketplace ecommerce.

Clarity on submerchant onboarding, split settlement, refunds and reconciliation.

A technical contact, compliance contact, API or sandbox path, and pilot requirements.

A joint view on Bank of Namibia authorisation and the responsibilities of each party.

# 1. Executive summary

NeuroCity is a Windhoek-first digital mall that gives approved local merchants independent storefronts, catalogues, inventory controls, customer conversations and order-management software. The first reference merchant is LightWork Clothing.

The next commercial capability is a unified basket: a customer should add products from several NeuroCity stores and make one payment. Behind that single customer experience, each merchant must still receive a separate order, fulfil independently and be paid the correct amount.

Recommended operating principle Nedbank or another appropriately authorised payment provider should receive, safeguard, allocate and settle the payment. NeuroCity should provide the commerce logic and allocation instructions, while avoiding direct custody of merchant funds wherever possible.

# 2. Proposed customer and merchant experience

## Customer journey

Browse and add products from multiple approved stores.

See one basket with merchant-level subtotals, fulfilment choices and delivery fees.

Pay the combined amount once.

Receive one NeuroCity confirmation plus separate merchant suborder references.

Track each merchant's fulfilment independently.

Receive a partial refund if only one merchant cannot fulfil.

## Merchant journey

Receive only the items belonging to that merchant.

See the merchant settlement amount, platform fee, payment status and payout status.

Accept, prepare and fulfil the suborder independently.

Request or approve a refund only for the affected merchant allocation.

Reconcile NeuroCity orders to Nedbank settlement reports.

# 3. Target funds flow

| Step | Party | Action / record |
| --- | --- | --- |
| 1 | Customer | Confirms a multi-store basket and pays one total. |
| 2 | Nedbank / regulated provider | Authorises and captures the payment using tokenised payment details. |
| 3 | NeuroCity | Creates one checkout group, merchant suborders and immutable allocation records. |
| 4 | Nedbank / regulated provider | Settles each merchant's net amount and the NeuroCity platform fee according to agreed rules. |
| 5 | Merchants | Fulfil their suborders and reconcile payouts against references. |
| 6 | Nedbank + NeuroCity | Process full or partial refunds and preserve a complete audit trail. |

Key control NeuroCity should never mark an allocation as settled merely because checkout succeeded. Payment authorisation, capture, settlement and refund must each be represented by separate provider-confirmed events.

# 4. Worked transaction example

| Component | Gross | Platform fee | Merchant settlement |
| --- | --- | --- | --- |
| LightWork product | N$1,250.00 | N$62.50 | N$1,187.50 |
| LightWork delivery | N$50.00 | N$0.00 | N$50.00 |
| Merchant B product | N$600.00 | N$30.00 | N$570.00 |
| Total | N$1,900.00 | N$92.50 | N$1,807.50 |

Illustrative only: the example assumes a 5% platform fee on merchandise and no commission on delivery. Acquiring charges, reserves and taxes are deliberately excluded until Nedbank confirms the commercial and regulatory structure.

## Partial-refund example

If Merchant B cannot fulfil, the customer should receive N$600.00 back. LightWork's N$1,300.00 suborder should remain active, and only Merchant B's allocation and associated NeuroCity fee should be reversed. This requires allocation-level refund support rather than only whole-payment refunds.

# 5. Preferred model and alternatives

| Model | Advantages | Primary concern | Position |
| --- | --- | --- | --- |
| Provider-managed split settlement | One payment; submerchant allocations; lower custody risk; clearer reconciliation. | Depends on local product capability and submerchant rules. | Preferred |
| NeuroCity collection plus batch payouts | Flexible payout logic and timing. | May create payment-service, safeguarding, audit, liquidity and licensing obligations. | Fallback only after legal and regulatory confirmation |
| NeuroCity as merchant of record | Maximum control over customer transaction. | NeuroCity assumes seller, refund, chargeback, tax and consumer obligations. | Not recommended for pilot |

# 6. Questions for Nedbank

## Product capability

Can Nedbank support a single ecommerce payment allocated to multiple Namibian merchants?

Is this offered as split settlement, marketplace acquiring, payment facilitation, submerchant acquiring or another structure?

Can settlement be instant, next-day or scheduled by merchant?

## Merchant onboarding

Must every merchant hold a Nedbank account?

Can Nedbank perform or rely on NeuroCity submerchant KYC?

Which business documents, risk checks and underwriting thresholds apply?

## Integration

Are APIs, hosted checkout, SDKs, webhooks and sandbox credentials available?

Can NeuroCity supply allocation instructions at authorisation or capture?

How are idempotency, retries, reversals and webhook signatures handled?

## Refunds and disputes

Are allocation-level partial refunds supported?

How are chargebacks assigned when a basket contains several merchants?

Can a reserve or negative merchant balance be managed without affecting unrelated merchants?

## Settlement and reconciliation

What references appear on customer, merchant and NeuroCity statements?

Are transaction and settlement reports available by API and downloadable file?

How are fees, VAT, reversals and failed payouts represented?

## Regulatory structure

In Nedbank's view, which party is the payment service provider, payment facilitator or merchant acquirer?

Would NeuroCity require Bank of Namibia licensing or authorisation under the proposed model?

Which contractual, AML/CFT, PCI DSS, data-protection, audit and incident-reporting duties would fall on NeuroCity?

# 7. Technical requirements

| Capability | Minimum requirement for the pilot | Later scale requirement |
| --- | --- | --- |
| Checkout | Hosted or tokenised ecommerce payment; no raw card data stored by NeuroCity. | Saved payment tokens and additional payment methods. |
| Allocations | Two merchant allocations plus one NeuroCity fee allocation. | Dynamic allocation count and configurable fee rules. |
| Events | Authorised, failed, captured, settled, refunded and disputed webhooks. | Payout failure, reserve and chargeback lifecycle events. |
| Refunds | Full and merchant-specific partial refunds. | Item-level and delivery-fee refund policies. |
| Reconciliation | Daily transaction-to-settlement report with stable references. | Automated exception matching and finance exports. |
| Security | Signed webhooks, idempotency keys, restricted API credentials and audit logs. | Key rotation, enhanced fraud tooling and operational monitoring. |

# 8. Proposed pilot

Pilot scope A controlled Windhoek pilot with LightWork Clothing and one additional merchant, limited transaction values, a small customer group and manual operational oversight. The pilot should prove payment allocation, settlement, refunds, reconciliation and merchant support before public scale.

| Phase | Scope | Exit criterion |
| --- | --- | --- |
| 1. Design | Confirm legal roles, funds flow, contracts, API and commercial terms. | Written solution outline and responsibilities matrix. |
| 2. Sandbox | Create submerchants, test one multi-store payment and all negative paths. | Successful automated reconciliation and partial refund. |
| 3. Controlled live pilot | Small invited customer cohort and capped values. | No unresolved settlement differences or critical incidents. |
| 4. Public Windhoek pilot | Approved merchants and monitored onboarding. | Agreed volume, conversion and service-quality thresholds. |

## Pilot success measures

Payment authorisation and settlement success rates.

Exact match between NeuroCity allocation records and bank settlement reports.

Time from successful payment to merchant settlement.

Refund completion time and allocation accuracy.

Chargeback and fraud incidence.

Merchant onboarding time and support burden.

Customer checkout completion rate.

# 9. Decisions requested from the meeting

Confirm whether Nedbank can sponsor or provide the preferred marketplace split-settlement model.

Name the proposed product, regulated role and account structure.

Identify all parties that must be contracted and onboarded.

Confirm the compliance and Bank of Namibia engagement route.

Provide sandbox/API documentation or a technical discovery session.

Provide indicative pricing, settlement timing, reserves and implementation lead time.

Agree owners and dates for the next solution-design session.

# 10. NeuroCity readiness

| Already implemented | Next architecture after bank confirmation |
| --- | --- |
| Merchant application, document upload and approval | Provider/submerchant identity mapping |
| Secure merchant and customer accounts | Marketplace checkout session |
| Independent storefronts and live catalogues | Grouped order with merchant suborders |
| Variant inventory and reservations | Payment allocations and settlement ledger |
| Pickup, merchant delivery and delivery fees | Provider webhooks and reconciliation jobs |
| EFT instructions and proof review | Hosted/tokenised online payment |
| Order tracking, cancellations, issues and refunds | Allocation-level refunds and disputes |
| Admin transaction analytics and audit events | Settlement exception operations centre |

Engineering commitment NeuroCity can build the multi-store basket and grouped-order data model immediately. The actual movement and splitting of customer funds should only be activated after Nedbank confirms the provider model, API capability, contractual allocation of responsibilities and regulatory path.

# Appendix A - Target transaction records

Checkout group: the customer's single basket and one payable total.

Merchant suborder: the items, fulfilment and status belonging to one merchant.

Payment transaction: provider reference, amount, currency and payment lifecycle.

Allocation: immutable gross, fee, delivery, tax and merchant-net components.

Settlement: provider-confirmed payout amount, date, reference and destination merchant.

Refund: whole-payment or allocation-level reversal linked to items and reasons.

Dispute: chargeback or customer issue with ownership, evidence and resolution.

Ledger event: append-only record supporting reconciliation and audit.

# Appendix B - Regulatory context and sources

This discussion pack is a commercial and technical planning document, not legal advice. The final structure should be reviewed with Nedbank, Bank of Namibia and qualified Namibian legal/compliance advisers.

Bank of Namibia. Payment System Management Act, 2023 (Act No. 14 of 2023): https://www.bon.com.na/Bank/Payments-and-Settlements/Legal-Framework/Payment-System-Management-Act.aspx

Bank of Namibia. Determinations, including PSD-1 licensing and authorisation requirements and PSD-12 operational and cybersecurity standards: https://www.bon.com.na/Bank/National-Payment-System/Legal-Framework/Determinations.aspx

Bank of Namibia. BoN Takes on Role of Licensing Payment Service Providers, 11 October 2023: https://www.bon.com.na/Informations/Media/Media-Releases/2023-Media-Releases/Articles/BoN-Takes-on-Role-of-Licensing-Payment-Service-Pro.aspx

Nedbank Namibia. Merchant payment solutions: https://www.nedbank.com.na/business/home/tailored-solutions/merchant-payment-solutions.html